**Digital Transformation of Image Crafters Photography Company: A Comprehensive Project Scope**

Kenneth Delliber

YTI

Kenny Reams

CDMDE1010: CDM Capstone (August\_2023\_York)

August 23, 2023

# Project Scope Document for Image Crafters Photography Company's Digital Transformation

## Project Overview

The Image Crafters Photography Company is embarking on a significant digital transformation journey. This project aims to modernize the company's IT infrastructure, enhance its digital offerings, and bolster security measures to meet the evolving demands of the photography industry and its clientele.

## Project Goals and Objectives

* **Specific**: Implement a centralized data management system, integrate cloud solutions, establish secure VPN connectivity, upgrade operating systems, and enhance security measures.
* **Measurable**: Achieve a 50% reduction in data retrieval times, ensure 99.9% uptime for cloud solutions, and zero security breaches post-implementation.
* **Accurate and Agreed to:** All stakeholders, including the IT team, management, and key personnel, have agreed to the project's objectives.
* **Realistic**: The project leverages cutting-edge IT practices and tools, ensuring feasibility and alignment with industry standards.

• **Time-bound:** Complete the project within a six-month timeframe.

## Comprehensive List of Project Deliverables

1. Centralized Data Center for efficient data management.
2. Cloud integration for scalable storage and disaster recovery.
3. VPN setup for secure data transfer between the main office and studio.
4. OS upgrade across all company devices.
5. Advanced firewalls and Intrusion Detection Systems (IDS) for robust security.

## Comprehensive List of Project Requirements

1. **Centralized Data Center:**
   * Hardware setup, including servers and storage devices.
   * Data migration from existing storage solutions.
   * Training for staff on new data retrieval processes.

2. **Cloud Integration:**

* Selection of a reliable cloud service provider.
* Integration of cloud storage with the centralized data center.
* Regular backup schedules.

3. **VPN Setup:**

* Installation of VPN hardware.
* Configuration for secure data transfer.
* VPN access credentials for authorized personnel.

4. **OS Upgrade:**

* Assessment of current devices and compatibility checks.
* Installation of the latest OS versions.
* Post-upgrade testing and troubleshooting.

5. **Security Measures:**

* Installation of advanced firewalls.
* Configuration of IDS for network monitoring.
* Regular security audits and updates.

## Detailed Cost Breakdown:

(The detailed cost breakdown is provided in the attached Excel file. Please review it for a comprehensive understanding of the expenses.)

## Roles and Responsibilities

1. **Project Manager:** Oversees the entire project, ensures timelines are met, and coordinates with all teams.
2. **IT Team:** Responsible for the technical implementation of all deliverables.
3. **Security Specialist:** Focuses on the security aspects, including firewalls and IDS setup.
4. **Training Coordinator:** Organizes training sessions for staff on new systems and processes.
5. **Quality Assurance Team:** Tests and validates all implementations to ensure they meet the set standards.

## Project Acceptance Criteria

* 1. Successful implementation of all deliverables without disrupting current business operations.
  2. Achievement of the set project objectives, especially in terms of data retrieval times, uptime, and security.
  3. Positive feedback from staff post-training sessions, indicating a clear understanding of the new systems and processes.
  4. No security breaches or vulnerabilities detected in the three months post-implementation.